EU4Reconstruction

Official Website

Product Requirements Document (PRD)

| Document version | v1.0 — Draft |
| --- | --- |
| Date | March 2026 |
| Project | EU4Reconstruction — Development of Official Website |
| Client | EU4Reconstruction / Expertise France |
| Prepared by | [Contractor Name] |
| Status | Draft — pending client review |

# 1. Overview

This Product Requirements Document (PRD) defines the complete functional, technical, and non-functional requirements for the EU4Reconstruction official website. It serves as the primary reference for the design, development, testing, and acceptance of all deliverables under the contract with Expertise France.

EU4Reconstruction is a €37 million Team Europe Initiative (TEI) supporting Ukraine's recovery and reconstruction. The website must present both programme streams — Stream 1 (GIZ / Expertise France) and Stream 2 (Denmark MFA / CPVA) — as distinct but unified components of a single initiative. The site must be fully bilingual (English and Ukrainian) and compliant with EU visual identity standards as defined in the approved brandbook.

## 1.1 Project Goals

The website achieves the following goals:

- Establish an authoritative, publicly accessible digital presence for the EU4Reconstruction initiative.

- Present both programme streams cohesively under a single brand identity.

- Enable the project team to publish and manage content (news, results, team, grant calls) without technical assistance.

- Support public engagement through search, contact forms, and social media linking.

- Meet EU standards for accessibility, data protection (GDPR), and performance.

## 1.2 Success Metrics

| Metric | Target |
| --- | --- |
| Page load speed | Under 3 seconds on standard connection (verified by GTmetrix or Lighthouse) |
| Bilingual coverage | 100% of published content available in both English and Ukrainian |
| Accessibility | WCAG 2.1 Level AA compliance on all primary pages |
| CMS non-technical usability | Editor can publish a news article without technical support within 10 minutes |
| Uptime | 99.5% uptime during the warranty period |
| Contact form delivery | 100% of form submissions delivered to the designated Communication Manager email |
| SEO baseline | All pages indexed by Google within 4 weeks of launch; sitemap.xml submitted |

# 2. Stakeholders & Roles

| Stakeholder | Role | Responsibilities |
| --- | --- | --- |
| Expertise France / EU4Reconstruction | Contracting Authority | Final approval of all deliverables; provides content, branding assets, and domain |
| EU4Reconstruction Communication Manager | Technical Supervisor | Day-to-day liaison; reviews deliverables; receives contact form submissions |
| GIZ / Stream 1 team | Content Contributor | Provides Stream 1 content and approves Stream 1 representation |
| Denmark MFA / CPVA / Stream 2 team | Content Contributor | Provides Stream 2 content and approves Stream 2 representation |
| Contractor (Lead Consultant) | Delivery Owner | Designs, builds, and delivers the website; ensures quality and timeline |
| CMS Admin | System Administrator | Manages users, settings, and system-level CMS configuration post-handover |
| CMS Editor | Content Manager | Creates and publishes news, results, team, and CfP content post-handover |
| End Users | Audience | Visitors seeking programme information; potential grant applicants; media; partners |

User personas for public-facing audiences are to be provided by the client and will inform navigation prioritisation and call-to-action placement in the final design. This PRD proceeds with the assumption that the primary audiences are: (1) institutional stakeholders and partner organisations; (2) civil society organisations and municipalities as potential grant applicants; (3) media and journalists; (4) general public interested in EU-funded reconstruction work.

# 3. Functional Requirements

Requirements are tagged by priority: Must Have (core delivery), Should Have (important but non-blocking), Nice to Have (if time permits).

## 3.1 Global / Cross-Cutting

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-G01 | All pages are available in English (EN) and Ukrainian (UA). Language is switched via a toggle in the header. The selected language persists for the session via cookie. | Must Have | Language toggle visible on all pages; page content fully switches on toggle click; default is EN |
| FR-G02 | A cookie consent banner (toast) is displayed to new visitors at the bottom of the viewport. It must offer 'Accept All' and 'Manage Preferences' options. Analytics cookies are only set after consent. | Must Have | Banner appears on first visit; does not reappear after consent; preference stored in cookie |
| FR-G03 | Site-wide search is accessible from the header on all pages via a search icon. Results include content from News, Results, and page text. | Must Have | Search input activates on icon click; results page at /search?q=... displays relevant matches |
| FR-G04 | All public pages are fully responsive and functional on desktop, tablet, and mobile viewports. | Must Have | No horizontal scrolling at 375px, 768px, 1024px, and 1440px breakpoints |
| FR-G05 | All pages include correct SEO meta tags: <title>, <meta name='description'>, Open Graph (og:title, og:description, og:image), canonical URL, and hreflang tags for EN/UA. | Must Have | Lighthouse SEO score ≥90; all pages have unique, non-empty meta descriptions |
| FR-G06 | A sitemap.xml is generated automatically and submitted to Google Search Console. A robots.txt file excludes the CMS admin area. | Must Have | sitemap.xml accessible at /sitemap.xml; /admin excluded from crawl |
| FR-G07 | Social media links (LinkedIn, Facebook) are present in the header or footer and open in new tabs. | Must Have | Links verified functional before launch |
| FR-G08 | All pages load in under 3 seconds on a standard broadband connection (tested via Lighthouse or GTmetrix). | Must Have | Performance score ≥70 on Google Lighthouse; LCP <3s |
| FR-G09 | SSL certificate is configured and all HTTP traffic redirects to HTTPS (301). | Must Have | No mixed content warnings; padlock shown in all modern browsers |
| FR-G10 | A 404 Not Found page is implemented with a friendly message and a link back to the homepage, in both languages. | Must Have | Non-existent URLs return HTTP 404 and display the custom page |
| FR-G11 | Google Analytics 4 (or EU-compliant alternative) is integrated. Tracking fires only after cookie consent is given. | Must Have | GA4 events confirmed in debug view; no tracking on consent rejection |
| FR-G12 | Accessibility: all interactive elements are keyboard-navigable; images have alt text; colour contrast meets WCAG 2.1 AA (4.5:1 for normal text). | Must Have | Axe or Lighthouse accessibility audit score; zero critical issues |

## 3.2 Homepage

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-H01 | The homepage includes a visually prominent hero section: full-width background (photo or looping video), headline text, and a short sub-headline, all in the active language. | Must Have | Hero is the first element visible above the fold on all breakpoints |
| FR-H02 | The primary navigation menu is visible in the header on all pages (desktop: horizontal; mobile: hamburger menu). | Must Have | All 6 nav items accessible; active state indicated on current page |
| FR-H03 | Homepage content blocks below the hero are editable via CMS. | Should Have | Editor can update homepage intro text without code changes |

## 3.3 The Project Section

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-P01 | The Project page uses an in-page sticky anchor navigation bar with five links: Key Aim, Key Areas, Stream 1, Stream 2, Partners. The active anchor is highlighted as the user scrolls. | Must Have | Anchor bar is sticky on scroll; correct section highlighted on scroll |
| FR-P02 | Stream 1 and Stream 2 content areas are visually differentiated (e.g. distinct colour accent, label, or border) while remaining under the unified EU4Reconstruction brand. | Must Have | Clear visual distinction reviewed and approved by client before development |
| FR-P03 | The Partners sub-section displays partner logos with names and brief descriptions. | Must Have | Logos link to partner websites (new tab) |

## 3.4 Team Section

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-T01 | The Team page displays team member cards in a responsive grid. Each card shows: photo, full name, and position title. | Must Have | Grid reflows correctly at all breakpoints |
| FR-T02 | Each team member card is associated with a stream (Stream 1, Stream 2, or Both) via a visible label or filter. | Should Have | Stream filter allows visitors to view members by stream |
| FR-T03 | Team members are reorderable in the CMS via a drag-and-drop or numeric order field. | Should Have | Display order reflects CMS order field |

## 3.5 News Section

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-N01 | The /news page displays a paginated list of published articles, sorted by publication date (newest first). Each item shows: featured image, title, date, short excerpt. | Must Have | Pagination controls present; 10 articles per page (configurable) |
| FR-N02 | Each news article opens on its own page at /news/[slug]. The article page displays: title, publication date, featured image (full width or large), body text (rich text with headings, bold, links, images). | Must Have | Slug is URL-safe; canonical URL set correctly |
| FR-N03 | News articles can be created, edited, previewed, and published/unpublished by Editors in the CMS. | Must Have | Status: Draft / Published / Unpublished; preview available before publishing |
| FR-N04 | Articles support both English and Ukrainian content fields. Both languages must be populated before publishing. | Must Have | CMS validation prevents publishing with missing language field |
| FR-N05 | An empty state is shown on /news if no articles are published. | Must Have | Placeholder message visible; no broken layout |

## 3.6 Results Section

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-R01 | The /results page displays a search-style results listing (similar to Google results): each item shows title, short description, URL-style label, and date. | Must Have | Layout matches search results pattern; readable at all breakpoints |
| FR-R02 | Results can be filtered or searched within the section (full-text search across result titles and descriptions). | Should Have | Search/filter input on /results page |
| FR-R03 | Each result item may include an attached infographic or media file (image or PDF). The CMS supports uploading and attaching these files to result entries. | Must Have | File upload validated for type and size in CMS |
| FR-R04 | Results support both EN and UA content fields. | Must Have | Consistent with all other bilingual content types |

## 3.7 Call for Proposals Section

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-C01 | The /call-for-proposals page is a permanent page that remains accessible regardless of whether an active call exists. | Must Have | Page returns HTTP 200 at all times |
| FR-C02 | When an active grant call is published in the CMS, the page displays: call title, deadline date (prominently styled), body text with full details, and one or more downloadable PDF files. | Must Have | Deadline date formatted clearly; PDF download does not require login |
| FR-C03 | The page supports links to external application portals or instructions. Links open in a new tab. | Must Have | target='_blank' with rel='noopener noreferrer' |
| FR-C04 | When no active call is published, the page displays an empty state message: 'No active calls at this time. Please check back or contact us.' The message includes a link to /contacts. | Must Have | Empty state visible and styled on-brand; not a broken or blank page |
| FR-C05 | Past / closed calls may be archived and remain visible with a 'Closed' label, rather than being deleted. | Should Have | CMS field 'Status': Active / Closed. Closed calls visible but labelled. |

## 3.8 Contacts Section

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-CO01 | The /contacts page displays the project's contact information: address, email address, and phone number. | Must Have | Content editable via CMS |
| FR-CO02 | The page includes a functional contact form with the following required fields: Full Name, Email Address, Message. All fields are validated client-side and server-side. | Must Have | Empty or invalid submissions are rejected with inline error messages |
| FR-CO03 | On successful form submission, the form area is replaced with a success message and a 'Send another message' button that resets the form. | Must Have | No page reload required; success state clearly communicates confirmation |
| FR-CO04 | Form submissions are delivered by email to the EU4Reconstruction Communication Manager. The email includes: sender name, email, message, timestamp, and language (EN/UA). | Must Have | Email delivery verified during UAT; monitored email address confirmed with client |
| FR-CO05 | The form is protected against spam (e.g. honeypot field or reCAPTCHA v3). | Must Have | No spam submissions delivered to Communication Manager inbox during testing period |

## 3.9 Site-Wide Search

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-S01 | A search icon in the header opens a text input. Submitting the query navigates to /search?q=[query]. | Must Have | Input accessible from all pages; keyboard shortcut optional |
| FR-S02 | The search results page displays matching items from: News articles, Results, and static page content. Each result shows: title, content type label, excerpt with highlighted query term, and URL. | Must Have | Results ranked by relevance; language-scoped (EN results for EN session, UA for UA session) |
| FR-S03 | If no results are found, an empty state message is shown with navigation suggestions. | Must Have | No broken layout; user can navigate away easily |
| FR-S04 | Search results are paginated if more than 10 results are returned. | Should Have | Pagination controls consistent with /news listing |

## 3.10 Footer

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-F01 | The footer is present on all pages and includes: EU4Reconstruction logo, EU flag and funding acknowledgment text, primary navigation links, legal links (Privacy Policy, Cookie Policy, Accessibility Statement), LinkedIn and Facebook social icons, copyright line. | Must Have | Footer layout consistent across all pages; all links functional |
| FR-F02 | Footer content is editable (logo, social links, copyright text) via CMS or site settings. | Should Have | No code changes required to update footer text or links |
| FR-F03 | Privacy Policy, Cookie Policy, and Accessibility Statement pages exist as standalone pages with correct, complete EU-compliant legal content. | Must Have | Pages accessible from footer; content provided or approved by Contracting Authority |

# 4. CMS Requirements

The CMS must allow non-technical team members to manage all dynamic content independently after handover. Two roles are required.

## 4.1 CMS Roles

| Role | Permissions | Restrictions |
| --- | --- | --- |
| Admin | Full access: create/edit/delete all content types; manage users and roles; access site settings; view form submissions; manage navigation and footer. | Has access to hosting credentials and CMS system configuration. Should be limited to 1–2 designated individuals. |
| Editor | Create, edit, preview, publish, and unpublish: News Articles, Team Members, Results, and Grant Announcements. View contact form submissions. | No access to: user management, site settings, navigation configuration, or system-level CMS functions. |

## 4.2 Content Management Requirements

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-CMS01 | All bilingual content types (News, Results, Team, CfP) must have separate EN and UA field groups in the CMS editor. The CMS must prevent publishing if either language field is empty. | Must Have | Validation error shown on attempted publish with missing translation |
| FR-CMS02 | The CMS rich text editor must support: headings (H2, H3), bold, italic, links (internal and external), ordered and unordered lists, inline images with alt text, and embedded files (PDF download links). | Must Have | All supported formats render correctly on the front-end |
| FR-CMS03 | Image uploads must be validated for: maximum file size (5 MB), accepted formats (JPG, PNG, WebP). Alt text is a required field for all images. | Must Have | CMS rejects oversized or invalid-format uploads with a clear error message |
| FR-CMS04 | The CMS must provide a front-end preview function allowing editors to review content before publishing, including language preview. | Must Have | Preview opens in a new tab; preview is not publicly accessible via URL |
| FR-CMS05 | The CMS must log content changes (who changed what and when) in an audit trail visible to Admins. | Should Have | Revision history accessible per content item |
| FR-CMS06 | Contact form submissions must be stored in the CMS for a minimum of 90 days and viewable by Admin-role users. | Must Have | Submissions list shows: sender name, email, date, message, language |
| FR-CMS07 | A CMS user manual in Ukrainian and/or English is delivered to the Contracting Authority as part of the final handover package. | Must Have | Manual covers: creating/publishing articles, managing team, updating CfP, user management |

# 5. Non-Functional Requirements

## 5.1 Performance

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| NFR-P01 | All pages must load in under 3 seconds on a standard broadband connection under normal traffic conditions. | Must Have | Verified via Google Lighthouse (LCP <3s) and GTmetrix before final acceptance |
| NFR-P02 | Images must be served in optimised formats (WebP preferred, JPEG fallback) and appropriately sized for their display dimensions. | Must Have | No image wider than 2x its display container |
| NFR-P03 | The website must use browser caching and, where applicable, a CDN for static assets. | Should Have | Cache-Control headers set; assets served with appropriate TTL |

## 5.2 Security

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| NFR-S01 | SSL/TLS certificate must be installed and all HTTP traffic must redirect to HTTPS (301 redirect). | Must Have | No mixed content; A+ rating on SSL Labs test |
| NFR-S02 | CMS login must be protected against brute-force attacks (rate limiting, lockout after failed attempts, or equivalent). | Must Have | Demonstrated during security walkthrough at handover |
| NFR-S03 | All user-submitted form data must be sanitised and validated server-side before processing. | Must Have | XSS and SQL injection attempts blocked in penetration test |
| NFR-S04 | CMS admin URL must not be the default path (e.g. not /wp-admin or /admin). | Should Have | Admin URL obfuscated; confirmed in handover documentation |
| NFR-S05 | Regular automated backups of the database and files must be configured (minimum: daily). | Must Have | Backup schedule confirmed in technical documentation at handover |

## 5.3 GDPR & Privacy

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| NFR-G01 | A cookie consent banner (toast) is displayed to all new visitors. It must allow accepting or managing cookie preferences. Analytics cookies are set ONLY after explicit consent. | Must Have | Consent mechanism functional before launch; verified by client DPO if required |
| NFR-G02 | A Privacy Policy page must detail: data controller identity, what personal data is collected (form submissions, cookies/analytics), legal basis, retention period, and user rights. | Must Have | Content approved by Contracting Authority; accessible from footer |
| NFR-G03 | A Cookie Policy page must describe all cookies used: name, type (necessary / analytics), purpose, duration, and third-party providers. | Must Have | Consistent with cookies actually set by the site |
| NFR-G04 | Contact form data must not be shared with third parties and must be stored securely. Retention period must be defined in the Privacy Policy. | Must Have | Data handling confirmed in Privacy Policy; no third-party form processor without disclosure |

## 5.4 Accessibility

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| NFR-A01 | All pages must conform to WCAG 2.1 Level AA as a minimum. | Must Have | Automated audit (Axe, Lighthouse) with zero critical issues; manual keyboard navigation test passed |
| NFR-A02 | All images must have descriptive alt text. Decorative images must use empty alt=''. | Must Have | No missing alt attributes on meaningful images |
| NFR-A03 | All interactive elements (buttons, links, form inputs) must be keyboard-focusable with a visible focus indicator. | Must Have | Tab order logical; focus ring visible in all browsers |
| NFR-A04 | An Accessibility Statement page must be provided, describing the conformance level, known limitations, and contact for reporting issues. | Must Have | Accessible from footer; content approved by client |
| NFR-A05 | Colour contrast ratio must meet WCAG 2.1 AA: 4.5:1 for normal text, 3:1 for large text. | Must Have | Contrast ratios checked for all text/background combinations in the design system |

## 5.5 Browser & Device Compatibility

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| NFR-B01 | The website must be fully functional on the latest two major versions of: Chrome, Firefox, Safari, and Microsoft Edge (desktop and mobile). | Must Have | Cross-browser testing completed before final acceptance; no critical layout or functionality failures |
| NFR-B02 | The website must be fully responsive: no horizontal overflow, no broken layouts, readable typography at 375px (mobile), 768px (tablet), 1024px (small desktop), and 1440px (large desktop). | Must Have | Tested on physical devices and/or emulators for each breakpoint |
| NFR-B03 | Touch interactions (tap, swipe) must function correctly on iOS Safari and Android Chrome. | Must Have | Hamburger menu, language toggle, and form inputs tested on touch devices |

# 6. Analytics & Tracking

Google Analytics 4 (GA4) is the required analytics platform. An EU-compliant alternative (e.g. Matomo self-hosted) may be proposed by the Contractor subject to client approval.

## 6.1 Required Tracking

| Event | Description | Implementation |
| --- | --- | --- |
| Page views | All pages tracked with URL, language (EN/UA), and page title | GA4 default; enhanced measurement |
| Search queries | Search terms entered in site search tracked as search events | GA4 search event |
| File downloads | Clicks on PDF files (guidelines, results) tracked | GA4 file_download event |
| Contact form submit | Successful form submission tracked as a conversion event | Custom GA4 event on success |
| Language switch | Language toggle clicks tracked (EN→UA, UA→EN) with source page | Custom GA4 event |
| Outbound link clicks | Clicks on external links (apply links, partner sites) tracked | GA4 click event with outbound filter |
| CfP PDF downloads | Guideline PDF downloads tracked separately as key conversion | Custom GA4 event |

Analytics tracking must be activated only after the user accepts analytics cookies via the consent banner. The implementation must pass a tag audit (e.g. using Tag Assistant or GA4 debug view) before final acceptance.

# 7. Technical Requirements

## 7.1 Hosting & Deployment

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| TR-01 | Hosting environment is provided by the Contracting Authority. The Contractor must deliver precise technical specifications (OS, CPU, RAM, disk, PHP/Node version, database) to the client at T0+2 weeks. | Must Have | Spec document delivered before T0+2 weeks |
| TR-02 | Full deployment, database setup, DNS configuration, and SSL certificate installation must be performed by the Contractor on the provided server. | Must Have | Site live and fully functional under official domain at T0+8 weeks |
| TR-03 | Domain management: the Contractor configures DNS settings and attaches the official domain provided by the client. The domain itself is owned and managed by the Contracting Authority. | Must Have | DNS propagation confirmed; site accessible under official domain at final handover |
| TR-04 | Daily automated backups must be configured before handover. Backups must include both database and file system. Retention: minimum 14 days. | Must Have | Backup schedule and restore process documented and demonstrated at handover |

## 7.2 CMS Platform

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| TR-05 | The CMS must be self-hosted or deployable on the client-provided server. No proprietary cloud-locked platforms (e.g. pure Wix) unless the client explicitly approves a managed constructor. | Must Have | Platform confirmed with client by T0+1 week |
| TR-06 | The CMS must support bilingual content management (EN and UA) within a single interface, without requiring duplicate installations. | Must Have | Both language fields accessible in a single editing session per content item |
| TR-07 | All CMS administrative access credentials (username/password for all admin accounts) and hosting credentials must be formally handed over to the Contracting Authority at final acceptance. | Must Have | Signed credential handover document included in Final Acceptance Certificate |

## 7.3 SEO Technical

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| TR-08 | sitemap.xml must be auto-generated and include all public pages and article URLs. It must be submitted to Google Search Console. | Must Have | sitemap.xml valid per Google spec; Search Console verified at handover |
| TR-09 | robots.txt must exclude the CMS admin area and any staging or preview routes. | Must Have | robots.txt reviewed before launch |
| TR-10 | All pages must include hreflang tags (en and uk) to signal language variants to search engines. | Must Have | hreflang validated with Google's Rich Results Test |
| TR-11 | Structured data (Schema.org) for NewsArticle type must be implemented on news article detail pages. | Should Have | Rich Results Test returns no errors for NewsArticle schema |

# 8. Deliverables & Acceptance Criteria

| # | Deadline | Deliverable | Acceptance Criteria |
| --- | --- | --- | --- |
| D1 | T0 + 4 wks | Functional draft website (frontend + backend) on staging. All 6 primary sections present. CMS operational. Initial content uploaded. | Client can browse all nav items; all page templates render; CMS login confirmed; written review within 5 working days |
| D2 | T0 + 6 wks | Revised website incorporating feedback from D1 review. Navigation, structure, and visual brand alignment corrected. | All D1 feedback items addressed; written confirmation from Communication Manager |
| D3 | T0 + 7 wks | Near-final bilingual website (EN/UA fully functional). All content modules and CMS editing functional. Presented online. | Language switch operational; all templates bilingual; minor corrections only may be requested |
| D4 | T0 + 8 wks | Final published website: deployed under official domain, SSL active, DNS configured, full functionality verified, credentials handed over, user manual delivered. | Site live under official domain; load time <3s; all functional and non-functional requirements met; Final Acceptance Certificate signed |

# 9. Out of Scope

The following items are explicitly excluded from this contract unless agreed in writing by the Contracting Authority:

- Custom mobile application (iOS or Android).

- E-commerce, payment processing, or grant application processing system (applications handled via external platform).

- Video production or professional photography (client provides all media assets).

- Translation services (client provides all content in both languages).

- Ongoing content management or editorial services after handover.

- Integration with third-party CRMs, ERPs, or data platforms.

- Hosting costs (hosting environment provided by client).

- Domain registration (domain owned and managed by Contracting Authority).

- Social media management or social media content creation.

- Paid advertising or SEO optimisation campaigns (beyond technical SEO baseline).

# 10. Open Items & Assumptions

| # | Item | Owner | Required By | Status |
| --- | --- | --- | --- | --- |
| 1 | User personas — target audience profiles to be provided by client. Affects IA priorities, CTAs, and content hierarchy. | Client | Before design kick-off | Pending |
| 2 | Brandbook / Visual Guidelines — official EU4Reconstruction brandbook to be shared by client. Mandatory before design execution begins. | Client | Immediately | Pending |
| 3 | Official domain name — to be provided by client for DNS configuration at D4. | Client | T0 + 6 weeks | Pending |
| 4 | CMS platform decision — confirm whether self-hosted CMS (e.g. WordPress, Strapi) or a visual constructor is acceptable per ToR clause. | Client + Contractor | T0 + 1 week | TBD |
| 5 | Results section detail pages — confirm if /results/[slug] detail pages are needed, or if all info is shown in the listing card. | Client | Before D1 | TBD |
| 6 | Closed CfP archive — confirm whether past/closed grant calls should remain visible with a 'Closed' label, or be hidden. | Client | Before D1 | TBD |
| 7 | Communication Manager email address — required for contact form delivery and GA4 access. | Client | T0 + 1 week | Pending |
| 8 | Analytics preference — confirm GA4 or EU-compliant alternative (Matomo). If Matomo, confirm server capacity. | Client | T0 + 1 week | Pending |
| 9 | Privacy Policy / Cookie Policy content — to be drafted or approved by client's legal/DPO function. | Client | Before D3 | Pending |
| 10 | Hosting environment specifications — client to confirm OS, server resources, and access method so Contractor can confirm compatibility. | Client | T0 + 1 week | Pending |